## Slide 1: Business Intelligence
Dr. Mahdi Esmaeili

## Slide 2
Technical Infrastructure Evaluation
Hardware
Network
Middleware
Database Management Systems
Tools and Standards
Nontechnical Infrastructure Evaluation
Logical Data Model
Meta Data
Standards, Guidelines, and Procedures
Step 2: Enterprise Infrastructure Evaluation

## Slide 3
Controlled Hardware Chaos
New hardware platforms have to fit into the existing hardware configuration.
The DBMS on the selected hardware platform must perform well as database access and usage grow. Scalability is therefore one of the major issues to be addressed.
Platform selection is restricted by the need for interoperability between various hardware platforms (if required).
Cost and return on investment (ROI) for the previous three qualifiers are controlling factors

## Slide 4
Data volumes
Updating frequencies
Data access patterns
Number of reports and queries
Number of people accessing the BI target databases
Number of tools running against the BI target databases
Number of operational systems feeding the BI target databases
Hardware must also be scalable because rapid changes will occur in:

## Slide 5
Three-Tier Computing Architecture

## Slide 6
middleware
Distributed logic middleware
Data management middleware

## Slide 7
Gateway Example

## Slide 8
Point-to-point gateways
Gateways that can be used universally
Gateways using Structured Query Language (SQL)
Gateways based on application programming interfaces (APIs)
DBMS Gateways

## Slide 9
Degree of parallelism in handling queries and data loads
Intelligence in handling dimensional data models and optimizers
Database scalability
Internet integration
Availability of advanced index schemes
Replication on heterogeneous platforms
Unattended operations
Criteria for Selecting a DBMS

## Slide 11
Technical infrastructure assessment report
  - Servers
  - Client workstations
  - Operating systems
  - Middleware (especially DBMS gateways)
  - Custom interfaces
  - Network components and bandwidth
  - DBMS functionality and utilities (backup and recovery, performance monitoring)
  - Development tools such as computer aided software engineering (CASE) and ETL tools
  - Access and analysis tools such as OLAP tools and report writers
  Meta data repository
Installation of selected products
If you identified new products to purchase, write a request for proposal (RFP) or a request for information (RFI)
Deliverables Resulting

## Slide 12
BI infrastructure architect
Database administrator
Roles Involved in These Activities
Technology advances occur every few months
Risks of Not Performing Step 2

## Slide 13
Conduct an extensive business analysis
Adopt a system of peer reviews
Resolve age-old disputes about data definitions and domains
Standardize data names and data values
Get agreement from the business people
Create a regular forum for business people
Create a meta data repository
Create an inventory of source data
Create and manage one expanding central staging area (per load periodicity) for the ETL processes
Creating Nontechnical infrastructure involves cross-organizational activities such as:

## Slide 14
Enterprise Architecture Group
A central enterprise architecture group must manage and coordinate Enterprise infrastructure activities

## Slide 15
Enterprise Architecture Components

## Slide 16
Enterprise Standards

## Slide 18
Nontechnical infrastructure assessment report
  - Standards
  - Use of a development methodology
  - Estimating guidelines
  - Scope management procedure
  - Issues management procedure
  - Roles and responsibilities
  - Security process
  - Meta data capture and delivery
  - Process for merging project-specific logical data models into the enterprise logical data model
  - Data quality measures and triage process
  - Testing process
  - SLAs
  - Support function
  - Dispute resolution procedure
  - Communication process
Deliverable Resulting

## Slide 19
BI infrastructure architect
Data administrator
Data quality analyst
Meta data administrator
Roles Involved

## Slide 20
Step 3: Project Planning
What will be delivered?
When will it be done?
How much will it cost?
Who will do it?
Quality

## Slide 21
Effort (Time)
Scope
Budget
Resources
Quality
Quality
Budget
Resources
Effort (Time)
Scope
Typical Order
Recommended Order

## Slide 22
project charter
Goals and objectives
Scope (80/20 Data/Function)
Risks
Constraints
Assumptions
Change-control procedures
Issues management procedures
The project charter is the agreement made between the business sponsor and the IT staff for developing the BI application

## Slide 23
preparing a project plan
Create a work breakdown structure listing activities, tasks, and subtasks.
Estimate the effort hours for these activities, tasks, and subtasks.
Assign resources to the activities, tasks, and subtasks.
Determine the task dependencies.
Determine the resource dependencies.
Determine the critical path based on the dependencies.
Create the detailed project plan.

## Slide 25
Deliverables Resulting
Project charter
  - Goals and objectives (both strategic goals for the organization and specific objectives for the BI project)
  - Statement of the business problem
  - Proposed BI solution
  - Results from the cost-benefit analysis
  - Results from the infrastructure gap analysis (technical and nontechnical)
  - Functional project deliverables (reports, queries, Web portal)
  - Historical requirements (how many years of history to store)
  - Subject area to be delivered
  - Entities (objects), significant attributes, relationships (high-level logical data model)
  - Items not within the project scope (originally requested but subsequently excluded from the scope)
  - Condition of source files and databases
  - Availability and security requirements
  - Access tool requirements
  - Roles and responsibilities
  - Team structure for core team and extended team members
  - Communication plan
  - Assumptions
  - Constraints
  - Risk assessment
  - Critical success factors
Project plan
A project plan may contain multiple graphs (such as a CPM chart, a Pert chart, or a Gantt chart)
detailing task estimates, task dependencies, and resource dependencies. Most project-planning tools
can also produce additional tabular reports on resources and schedule.

## Slide 26
Roles Involved in This Step
Application lead developer
Business representative
Data administrator
Data quality analyst
Database administrator
ETL lead developer
Meta data administrator
Project manager
Subject matter expert