## Slide 1: Business Intelligence
Dr. Mahdi Esmaeili

## Slide 3
Step 15: Implementation
Now that the BI application is built and tested, it is ready to be implemented in the production environment. You can roll out the new BI application in two ways, all at once as is done traditionally or in increments

## Slide 4
Incremental Rollout
Start with a small group of business people
Treat the business people as customers
Take the opportunity to test your implementation approach
It may be necessary to duplicate implementation activities
at multiple sites

## Slide 5
Example of a Physical Architecture Diagram

## Slide 6
Example of a Connectivity Path Diagram

## Slide 7
Example of a Security Gap Analysis Matrix

## Slide 8
Security Considerations for Internet Access

## Slide 9
Data Backup and Recovery
Incremental backup
High-speed mainframe backup
Partial backup

## Slide 10
Monitoring the Utilization of Resources
Computer Utilization
Network Utilization
Personnel Utilization

## Slide 11
Growth Management
Growth in Data
Unloading the fact table
Adding another foreign key to the fact table to relate to the
new dimension table
Recalculating the facts to a lower granularity (because of the
new dimension)
Reloading the fact table
Growth in Usage
Growth in Hardware

## Slide 13
Deliverable Resulting
Production ETL program library
Production application program library
Production meta data repository program library
Production BI target databases
Production meta data repository database
Production documentation

## Slide 14
Roles Involved in This Step
Application developers
Application lead developer
Data mining expert
Database administrator
ETL developers
ETL lead developer
Meta data administrator
Meta data repository developers
Web developers
Web master

## Slide 15
Step 16: Release Evaluation
Building a BI decision-support environment is a never-ending process.
As the needs and goals of your organization change, so must the BI decision-support environment.
There is no practical way to anticipate all possible questions in the initial design of the BI decision-support environment or of any BI application.
The best you can do at any given time is to have an environment that supports the current organizational goals and that can be easily adapted to new goals.
Be prepared to modify all BI applications and BI target databases in future releases in order to provide new query and reporting capabilities and more data.

## Slide 16
Releases should be delivered every three to six months (the first release will take longer).
Releases must have very small and manageable deliverables.
Expectations regarding deliverables must be managed continuously and must remain realistic.
A release does not have to equal a completed BI application. It may take several releases to complete a BI application.
The first release of a BI application should deliver only the basics.
BI Application Release Guidelines

## Slide 17
Business management must be willing to accept a partial delivery of a BI application (e. g., the basics).
Nothing is cast in concrete. Everything is negotiable. That includes scope, schedule, budget, resources, and quality.
The enterprise infrastructure, both technical and nontechnical, must be robust.
Meta data must be an integral part of each release; otherwise, the releases will not be manageable.
The development process must be sound and flexible. Developing releases feels like prototyping, but the effort is more disciplined and controlled because the results are treated as production-worthy deliverables.
BI Application Release Guidelines

## Slide 18
Designs, programs, and tools must be flexible to allow for occasional redesigns of BI target databases and BI applications.
New requirements must be triaged and prioritized; scope is strictly controlled and kept small for every BI release.
Small errors or defects are addressed under strict change-control procedures during the development of the release.
Large errors or defects are deferred to another release by removing the function or data associated with the problem.
When deferred functions or data are implemented in a future release, business management must prioritize the sequence of delivering the deferred requirements.
BI Application Release Guidelines

## Slide 19
Schedule
Did the project come in on time?
If not, why not? Was the schedule realistic?
What slowed us down?
How can we prevent delays next time?
Suggested Post-Implementation Review Questions (1/11)

## Slide 20
Budget
Did the project come in within budget?
If not, why not? Was the budget realistic?
How can we prevent cost overruns next time?
Suggested Post-Implementation Review Questions (2/11)

## Slide 21
Satisfaction
Are we achieving the benefits we expected in terms of the return on investment (ROI)?
Are the online analytical processing (OLAP) tool and other access and analysis tools satisfying the analytical business needs?
Suggested Post-Implementation Review Questions (3/11)

## Slide 22
Scope
Were scope changes requested during the project? Were scope changes made as a result of prototyping?
Was the impact analyzed and measured? What was the impact? Could it have been avoided?
What did we learn about scope changes and the existing change-control procedure?
Suggested Post-Implementation Review Questions (4/11)

## Slide 23
Negotiation Skills
Were all requested functions and data implemented? Did the scope have to be renegotiated?
Did other project constraints have to be renegotiated (time, quality, resources, budget)?
Was the renegotiating process painless, or did it create friction between the business people and IT staff?
What needs to be done to improve the renegotiating process?
Suggested Post-Implementation Review Questions (5/11)

## Slide 24
Staffing
Did we lose any key people during the project?
Why did they leave? What was the impact of their departure?
How can we avoid that type of loss in the future?
Was the core team staffed properly? Were there too few or too many team members?
Were the roles and responsibilities assigned appropriately?
Did the team members work well together? Was there friction? If so, what was the reason for the friction?
How can we increase team spirit and team morale in the future?
Suggested Post-Implementation Review Questions (6/11)

## Slide 25
Skills and Training
Were the skills of the team members sufficient? Was "just enough and just in time" training provided or was "emergency training" required during the project?
Was the provided training effective? What should be done differently next time?
Suggested Post-Implementation Review Questions (7/11)

## Slide 26
Project Planning and Reporting
Did the team report "actual time" truthfully? If not, why not?
Were the activities estimated correctly? If not, do we know why they were overestimated or underestimated?
Does our procedure for tracking time and reporting project status work? How can we improve it?
What other lessons did we learn about project planning, tracking, and reporting?
Suggested Post-Implementation Review Questions (8/11)

## Slide 27
Development Approach
Did we select the appropriate steps, activities, and tasks from Business Intelligence Roadmap? If not, why not?
Were important tasks left out? Were unnecessary tasks included?
Did we use the operational prototype approach for application development? Did it work? What were the benefits?
Suggested Post-Implementation Review Questions (9/11)

## Slide 28
Contractors, Consultants, and Vendors
Did we effectively use outside consultants or contractors?
Did they transfer their knowledge to our staff?
What lessons did we learn from negotiating with vendors?
Did the vendors follow the rules or try to go around them? How can we control that situation in the future?
Suggested Post-Implementation Review Questions (10/11)

## Slide 29
General
Was communication effective?
Were business people available when needed?
What other lessons did we learn? What should be done differently next time?
Suggested Post-Implementation Review Questions (11/11)

## Slide 31
Deliverable Resulting

## Slide 32
Roles Involved in This Step